ESXi / vCenter Decommissioning Procedure

Document Type: Infrastructure Decommissioning Runbook
Environment: VMware vSphere / ESXi / vCenter
VCSA IP: 10.2.0.42
Final ESXi Host: 10.3.0.20
ESXi Hosts: 10.3.0.18, 10.3.0.19, 10.3.0.20, 10.3.0.21, 10.3.0.22
SAN Replication: Hyderabad

1. Purpose

This document provides the step-by-step procedure for the controlled decommissioning of the VMware vSphere environment, including VMs, FC SAN datastores, ESXi hosts, and the vCenter Server Appliance (VCSA).

All activities must be performed in the sequence described below to minimize the risk of accidental data loss or interruption of the VCSA before the remaining infrastructure has been safely dismantled.

Phase 1: Pre-Decommission Prep, vCLS & VM Removal

1. Disable vCLS on Each Cluster Using Retreat Mode

Applicable for vSphere 7.0 U3o / 8.0 U2 and later

Perform the following procedure on each of the 2 clusters:

- Log in to the vCenter HTML5 Client.

- Navigate to Hosts and Clusters.

- Select the required cluster.

- Click the Configure tab.

- Under vSphere Cluster Services, select General.

- In the top-right corner, click EDIT VCLS MODE.

- In the Edit vCLS Mode pop-up window, select the second radio option Retreat Mode.

- Click OK.

- Verify that the cluster has entered Retreat Mode and that the vCLS VMs are removed/retreated as expected.

- Repeat the same procedure for the second cluster.

Important: Verify that vCLS is in Retreat Mode on both clusters before proceeding with the remaining decommissioning activities.

Reference: Broadcom documentation should be followed for the applicable vSphere version and vCLS behaviour.

2. Disable Cluster Features

Go to each of the 2 clusters:

- Navigate to Configure.

- Turn OFF vSphere DRS.

- Turn OFF vSphere HA.

This prevents automated VM migration and HA failover attempts during the decommissioning process.

3. Power Off All VMs

- Log in to the vSphere Client.

- Identify all VMs that are no longer required.

- Gracefully shut down all applicable VMs.

- Verify that the VMs are completely powered off.

Important: Do not power off the VCSA at this stage.

4. Identify the vCenter Host

- Locate the vCenter Server Appliance (VCSA) VM.

- Identify the physical ESXi host currently running the VCSA.

- Confirm that the VCSA is running on:

ESXi Host: 10.3.0.20

- Document this information before proceeding.

Important: Do not remove or shut down ESXi host 10.3.0.20 at this stage.

5. Clear the VM Inventory

- Go to the VMs tab in the clusters.

- Select all powered-off VMs, except the VCSA.

- Right-click and select Remove from Inventory.

- Verify that the VCSA remains registered in vCenter.

Note: Removing a VM from inventory unregisters the VM from vCenter but does not delete the VM files or raw data from the SAN datastore.

Phase 2: Storage Unmount & LUN Detachment

5. Unmount FC SAN Datastores

Before starting this step:

- Confirm that no required VM is using the shared SAN datastores.

- Confirm that no backup, template, ISO, snapshot, or other infrastructure dependency requires the SAN datastores.

- Verify that SAN replication to Hyderabad is healthy.

- Confirm the latest replication status/RPO has been reviewed.

For each shared FC SAN datastore:

- Right-click the datastore.

- Select Unmount Datastore.

- Select all five ESXi hosts:

  - 10.3.0.18

  - 10.3.0.19

  - 10.3.0.20

  - 10.3.0.21

  - 10.3.0.22

- Confirm the datastore is successfully unmounted.

Repeat the procedure for all shared SAN datastores.

6. Verify Datastore Unmount

- Verify that every shared SAN datastore has been successfully unmounted.

- Confirm that no ESXi host is actively using the datastores.

- Confirm that there are no remaining VM dependencies.

Do not proceed with LUN detachment until the datastore unmount has been successfully verified.

7. Detach Physical SAN LUNs

Detach the corresponding SAN LUNs individually from each ESXi host.

Navigate to:

Hosts and Clusters → Select Host → Configure → Storage → Storage Devices

For each host:

- Select the corresponding unmounted SAN LUN.

- Select Detach.

- Verify that the LUN has been detached.

Repeat for:

- 10.3.0.18

- 10.3.0.19

- 10.3.0.20

- 10.3.0.21

- 10.3.0.22

Important: Ensure that only the intended SAN LUNs are detached.

Phase 3: vCenter & Cluster Dismantling

8. Remove ESXi Hosts from vCenter

The following four ESXi hosts can now be removed from vCenter:

- 10.3.0.18

- 10.3.0.19

- 10.3.0.21

- 10.3.0.22

For each host:

- Right-click the host.

- Select Maintenance Mode → Enter Maintenance Mode.

- Wait until the host successfully enters Maintenance Mode.

- Right-click the host.

- Select Remove from Inventory.

- Confirm removal.

Important: Do not remove or shut down 10.3.0.20 because this host is running the VCSA.

9. Gracefully Shut Down vCenter

Open a browser and access the vCenter Management Interface:

VAMI: https://10.3.0.42:5480

- Log in using the VCSA root account.

- Navigate to Actions.

- Select Shut Down.

- Confirm the shutdown.

- Wait for the VCSA to completely shut down.

Once the VCSA is shut down, the vSphere Client will no longer be available.

Important: Ensure that all required vCenter operations have been completed before shutting down the VCSA.

Phase 4: ESXi Host Power-Off & Final Host Cleanup

10. Power Off ESXi Hosts

The following hosts have already been removed from vCenter and placed into Maintenance Mode:

- 10.3.0.18

- 10.3.0.19

- 10.3.0.21

- 10.3.0.22

For each host:

- Log in directly to the ESXi host using the standalone VMware Host Client.

- Verify that no VM is running.

- Verify that the host is in Maintenance Mode.

- Right-click the ESXi host.

- Select Shut Down.

- Confirm the shutdown.

- Verify that the host has powered off.

Repeat for all four hosts.

Phase 5: Final ESXi Host — 10.3.0.20

11. Clean Up & Shut Down Final Host

ESXi host 10.3.0.20 is the final host because it is hosting the VCSA.

- Log in directly to the standalone VMware Host Client on:

10.3.0.20

- Verify that the VCSA VM is completely powered off.

- Verify that no other required VM is running.

- Verify that all required SAN datastores have been unmounted.

- Verify that the required SAN LUNs have been detached.

- Verify that no remaining workload or storage dependency exists on this host.

- If required by the approved data-wiping procedure, handle the local datastore appropriately.

- Put ESXi host 10.3.0.20 into Maintenance Mode, if applicable.

- Right-click the host.

- Select Shut Down.

- Confirm the shutdown.

- Verify that the host has completely powered off.

Phase 6: Post-Decommission Validation

After all, five ESXi hosts have been shut down:

- 10.3.0.18 — Powered Off

- 10.3.0.19 — Powered Off

- 10.3.0.20 — Powered Off

- 10.3.0.21 — Powered Off

- 10.3.0.22 — Powered Off

- VCSA — Powered Off

- Shared SAN datastores — Unmounted

- SAN LUNs — Detached

- Required VM data — Preserved

- Hyderabad SAN replication — Verified

- Latest replication/RPO — Documented

- Physical hardware — Ready for approved decommissioning/data sanitization

Important Note — Hyderabad Replication

All shared SAN datastores are replicated to Hyderabad.

Therefore, if any VM or data is required after the VMware environment has been decommissioned, the corresponding replicated datastore can be accessed/mounted at the Hyderabad site according to the organization's approved recovery procedure.

Before decommissioning:

- Confirm replication is healthy.

- Confirm the latest replication timestamp.

- Record the RPO/status.

- Confirm that the Hyderabad recovery/mount procedure is available.

- Confirm that required VM data is available at the Hyderabad site.